## Slide 1
Objective & AS-IS The Gap AI lifecycle controls Closing the gaps
Guardrails for AI use cases for Wholesale Operations
Source : Artificial-Intelligence-Governance-Policy_EN (aligned to Article 9)
1
Objective: Guardrails for safely running Operations AI use cases in production
What Nomura already has
AI Governance Policy + Standard
Risk Assessment and Tiering
Clear Ownership and Accountability
Data Privacy, Security, and Prohibited Use Controls
Human Oversight and Ethical Safeguards
Transparency, Explainability, and Fairness
Ongoing Monitoring, Validation, and Enforcement
Source: AI Gov Policy & Standard
+
NTI (New Technology Integration) Process
Intake via TDG portal (AI, Cloud Data, InfoSec)
AI assessment + third-party model review
Cross-border data transfer + risk flags
Multi-domain approval chain ending at TDG
RCSA linkage captured
Source: NTI filing & approval
+
ORM (Operational Risk Management)
2 Lines of Defense: RCO, ORM
ORM Framework: Event Reporting, RCSA, KRI, Scenario Analysis
10-category operational risk taxonomy
Forward-looking 2LOD oversight
Governance cadence
Risk Acceptance governance
Source: ORM Framework
Underpinned by the 9 Responsible & Trustworthy AI Principles (AI Governance Policy, Article 9)
1
Validation & Reliability
2
Privacy Protection
3
Fairness
4
Safety
5
Accountability
6
Transparency
7
Explainability
8
Resilience
9
Contestability
OPEN: Replace the NTI and ORM source placeholders with the Confluence links

## Slide 2
Objective & AS-IS The Gap AI lifecycle controls Closing the gaps
The Gap to be addressed
Source / Disclaimer / Annotations: aligned to NIST AI RMF Generative AI Profile, https://nvlpubs.nist.gov/nistpubs/ai/NIST.AI.600-1.pdf
2
The Policy and Standard mandate what to control and that monitoring must happen. The gap is the operations line team's "how" and "cadence" once the AI use case is live, plus techniques the Standard does not name.
THE GAP
The operational HOW the Standard does not specify:
1
Operations line team monitoring duties on a weekly / monthly cadence (Standard sets only annual minimums; weekly/monthly duties undefined)
2
Override rate per field as the earliest drift signal
3
Phased traffic rollout (10 > 25 > 50 > 100%) with formal review gates
4
Managing human-in-the-loop quality erosion over time
5
Operational metrics pack: content and cadence for the line team.
GCRMC = Group CIO Risk Management Committee
Four control layers to address the gaps
1
Data
Inputs to the model, prompt design, and how outputs are stored and handled. Lineage/ Logs on AI decision making
2
Model
Model selection, accuracy vs. baseline, and drift detection
3
Operations
Workflow, action boundaries, override mechanism, and fallback if AI use case is down
4
Governance
RACI, RCSA, KRIs, and audit trail
Notes: Each numbered gap is closed by the tagged activities on the Closing the gaps slide: gap 1 by activities 1 and 6, gap 2 by activity 2, gap 3 by 3a/3b/3c, gap 4 by activity 4, gap 5 by activity 5.

## Slide 3
Objective & AS-IS The Gap AI lifecycle controls Closing the gaps
AI lifecycle controls
3
Only AI-specific controls depicted.
PHASE | DATA | MODEL | OPERATIONS | GOVERNANCE
1 · Initiation & Planning | Flag data sensitivity & permissibility | Define AI capability needed | Identify steps for AI vs. must-stay-human steps | Define RACI
 | Assess data quality & availability for the use case | Define 'good output' | Preserve existing control points | Register in NTI intake process
 |  |  | Identify the fallback to current manual process | Brief R&C on use case
2 · Design & Build | Design prompt structure with balanced examples | Select model from approved options | Build action boundaries & human-in-the-loop | Raise NTI & TPRM tickets
 | Set up data access per permissibility | Define confidence thresholds | Build override / feedback / appeal mechanism | Draft RCSA update for AI
 | Define output handling: storage, access | Build the baseline test set | Build kill switch + rollback | Document AI action boundaries
3 · Testing & UAT | Finalise & lock the baseline test set | Formal accuracy testing vs. baseline | Test override mechanism & verify logging | Approval per RACI on baseline
 | Test prompt quality against the baseline | Validate & agree confidence thresholds | Test fallback by simulating an outage | Complete the RCSA update
 | Test with adversarial & outlier inputs | Bias testing; rebalance examples | Test action boundaries | Confirm test data recorded & auditable
 |  | Document known failure modes |  | 
4 · Prod Parallel | Monitor for unexpected input types [6] | Validate AI vs. analyst outcomes daily [1] | Collect analyst feedback on AI output | Approval per RACI before go-live
 | Confirm output logging in live | Track accuracy vs. baseline | Confirm override logs work in live | Define go-live gate criteria [3a]
 |  | Flag systematic differences [1] | Confirm fallback works in live | 2LOD / R&C review of parallel results
 |  | Record parallel accuracy as 2nd reference point [1] |  | 
5 · Go-Live (Phased Rollout) | Monitor for new input types as traffic scales [6] | Weekly accuracy report at each stage [1] | Show AI-routed vs. manual cases [6] | Define gates, rollback path, decision log [3a]
 | Confirm logging at each stage | Track override rate per field [2] | Spot-check override log reason quality [4] | Formal approval per RACI before each increase [3c]
 |  | Re-validate accuracy at each volume step [3b] | No downstream action without analyst confirmation | R&C sign-off at each gate [3c]
 |  | Re-run bias check if prompt updated |  | Pause / rollback if accuracy below baseline
6 · Steady State & Maintenance | Monitor for data drift [6] | Weekly accuracy & override tracking [1] | Spot-check override log reason quality [4] | Operational metrics review (weekly/monthly) [5]
 | Periodically refresh prompt examples [6] | Monthly regression test vs. baseline [1] | Analyst trust & comprehension surveys | Performance improve/decline reported
 | Periodic review of logging & retention | Annual baseline test set review | Test fallback periodically | Annual review: RCSA, test sets, third-party
 | Re-check permissibility if a new data type appears | Re-test on vendor model update | Review action boundaries vs. scope creep | Material change re-enters lifecycle
 |  | Annual bias re-check |  | 
AI-specific gaps
AI-specific: already in policy / standard / NTI / ORM
Tags [n] = activity number on the next slide
Notes: Green cells and the Standard article that mandates them: 2-2 risk tiering; 2-3 design (2-3-1c AI capability, 2-3-1d human oversight, 2-3-2 data fit-for-use); 2-4 approval (2-4-3 BCP, 2-4-6 vendor TPRM); 2-5 implementation (2-5-2 override/appeal, 2-5-3 monitoring plan, 2-5-6 rollback, 2-5-9 incident tracking); 2-6 testing (2-6-2c fail safely, 2-6-4 test sets auditable, 2-6-6 escalate to GCRMC); 2-7 privacy; 2-9 fairness; 2-11 ongoing monitoring (annual minimums); 2-12 operation and use. Baseline test set = golden dataset (same artifact). Cell-to-activity mapping is on the Gap mapping sheet of AI_RACI_7Activities.xlsx.

## Slide 4
Objective & AS-IS The Gap AI lifecycle controls Closing the gaps
Closing the gaps: activities, metrics and ownership
4
R Responsible A Accountable C Consulted I Informed
# | Gap (Gap slide) | Activity | Matrix cells closed (Lifecycle slide) | Metric tracked | R | A | C | I
1 | 1 Monitoring cadence | Weekly / monthly monitoring | 6: Validate AI vs. analyst outcomes daily; Flag systematic differences; Record parallel accuracy; Weekly accuracy report at each stage; Weekly accuracy & override tracking; Monthly regression test vs. baseline | Accuracy vs. baseline by field (weekly); input-category mix vs. baseline, % shift (weekly); AI-routed case volume | Ops Team Lead and IT team | Operations team | R&C | GCRMC
2 | 2 Override rate as drift signal | Override-rate-per-field as drift signal | 1: Track override rate per field | Override rate per field (weekly) and week-on-week delta; flag a field rising three weeks running | Ops Team Lead and IT team | Operations team | R&C | GCRMC
3a | 3 Phased rollout | Phased rollout: design gates, rollback, decision log | 2: Define go-live gate criteria; Define gates, rollback path, decision log | Gate criteria signed off before go-live (Y/N); rollback tested and time-to-rollback; % of gates with a logged decision | IT team and Operations team | IT team | R&C | GCRMC
3b | 3 Phased rollout | Phased rollout: re-validate accuracy at each step | 1: Re-validate accuracy at each volume step | Accuracy and exception rate at each traffic level vs. gate threshold; rollbacks triggered | Ops Team Lead and IT team | Operations team | R&C | GCRMC
3c | 3 Phased rollout | Phased rollout: approval before each increase | 2: Formal approval per RACI before each increase; R&C sign-off at each gate | % of traffic increases with a documented go decision (target 100%) | Ops Team Lead and IT team | Operations team | R&C | GCRMC
4 | 4 Human-in-the-loop erosion | Human-in-the-loop erosion management | 2: Spot-check override log reason quality (Phase 5 and Phase 6) | % of overrides with blank or generic reason code; AI-output acceptance rate trend; median review time per case; spot-check pass rate | Ops Team Lead | Operations team | R&C | GCRMC
5 | 5 Operational metrics pack | Monthly run-metrics pack for the use case | 1: Operational metrics review (weekly/monthly) | Pack issued on cadence (% on time); breaches escalated within SLA; pack carries the metrics above plus incidents and open actions | Ops Team Lead and IT team | Operations team | R&C | GCRMC
6 | 1 Monitoring cadence | Operational watch & prompt upkeep | 5: Monitor for unexpected input types; Monitor for new input types as traffic scales; Show AI-routed vs. manual cases; Monitor for data drift; Periodically refresh prompt examples | New or unseen input types per period; drift index vs. baseline; days since prompt examples refreshed; 100% of cases carry the AI-routed / manual flag | Ops Team Lead and IT team | IT team | R&C | GCRMC
GCRMC = Group CIO Risk Management Committee (AI Governance Standard, Article 1-1). Informed of performance declines and breaches per Articles 2-11-5 and 2-12-10.
Notes: What we need to achieve (moved from the v7 table):
1 Weekly / monthly monitoring: catch model/input drift between the Standard's annual review points, on a weekly/monthly cadence. IT team calculates and populates the monitoring data (accuracy, override rates, input distribution); Ops Team Lead reviews and interprets. Operations team (A) makes sure the check is performed. R&C on thresholds. GCRMC on breaches.
2 Override-rate-per-field: use the rate at which analysts override each field as the earliest indicator the model is degrading, ahead of the next scheduled accuracy test.
3a Phased rollout, design: a defined graduated release plan (10>25>50>100%) with explicit gate criteria, a tested rollback path, and an auditable decision log. IT team (A) because rollback mechanism and decision log are build items.
3b Re-validate: confirm accuracy holds at each traffic level before promoting; 10% performance does not guarantee 100%.
3c Approval per increase: a formal go decision per gate (not a single up-front approval) before traffic is raised. R&C sign-off at each gate is folded in here (R&C is Consulted on every gate).
4 HITL erosion: detect and reverse decay in oversight quality over time (analysts default-accepting AI, reason codes left blank), via override-log spot-checks in Phase 5 and Phase 6.
5 Monthly run-metrics pack: one pack of numbers the operations team manages the use case from each month (accuracy, override rates, input mix, AI-routed vs. manual, incidents, open actions). The upward GCRMC report is a cut of this pack.
6 Operational watch & prompt upkeep: ongoing vigilance for new/unexpected input types and data drift; keep prompt examples current; ensure the solution clearly shows AI-routed vs. manual cases. IT team (A) because prompt changes and the AI-routed flag are solution changes.
Role notes: AI Business Owner is 1LOD business (Standard 2-1). Operations team = the operations line team that owns the use case.